# Project Implementation Status and Remaining Work

Concise handover supplement — based on latest Codex reports

Working reconstruction | 17 October 2026 | Not independently verified as supervisor-approved

Basis: PROJECT_SOURCE_OF_TRUTH_v1 (working baseline), existing architecture diagrams, and project-owner-provided Codex QA reports. Historical evidence and latest reported outcomes are distinguished; inspect the live repository and approved proposal before sign-off.

# Verified or reported working

LSTM v1: ERA5 historical training, 30 × 3 input, 7 × 3 output; 2024–2025 chronological evaluation and persistence baseline comparison.

Open-Meteo → LSTM → SQL Server → Angular operational run: PASS (reported).

Angular public forecast, seasonal planning and administrator/registered-user flows: PASS (reported).

Backend 289 tests, Python 22 tests, Angular 39 tests: PASS (reported).

Infrastructure security dependency vulnerability: patched to Pkcs 9.0.21; scan clean (reported).

Integration explanation PDF already generated in working project; it was not available in the supplied local archive, so it is not reproduced here.

# Outstanding tasks

Reconcile original approved proposal and Chapters 1–4 with the PRD/SRS/SDD working documents and actual implementation.

Agricultural Officer live QA: authorized credential, safe pending recommendation, explicit approval to validate.

QA-001: full crop suitability scientific validation for seven-day rainfall/RH; do not invent criteria.

Confirm whether history, climate risk, multilingual support and admin actions are required and implemented; fix approved gaps only.

Complete final QA evidence, safe cleanup and dissertation Chapters 5–8.

Non-blocking FastAPI/Starlette deprecation warning may be handled in routine maintenance.

Caution: Older QA reports in the archive are historical snapshots and may show superseded results.